# MEENAKSHI - TEST SCENARIOS, QA STRATEGY & RELEASE PLAN

# Document Information

| Field | Value |
| --- | --- |
| Product Name | Meenakshi |
| Document | Test Scenarios, QA Strategy & Release Plan |
| Version | 1.0 |
| Status | Draft |
| Product Owner | Straw Labs |
| Created Date | June 2026 |
| Last Updated | June 2026 |

# 1. Purpose

This document defines the quality assurance strategy, functional test scenarios, AI validation requirements, integration testing approach, and phased release plan for the Meenakshi platform.

Given that Meenakshi is an AI-native memory and financial reasoning platform, quality assurance extends beyond traditional functional testing to include:

- AI response quality.

- Memory consistency.

- Hallucination prevention.

- Financial reasoning validation.

- Relationship intelligence accuracy.

- Privacy and consent validation.

# 2. QA Objectives

### Objective 1

Ensure all platform modules function reliably across mobile and web applications.

### Objective 2

Validate that AI-generated responses are grounded in connected user data and not fabricated.

### Objective 3

Verify the integrity and persistence of the unified memory graph.

### Objective 4

Validate secure integration with Gmail, Google services, Account Aggregator providers, and future financial infrastructure.

### Objective 5

Ensure that user privacy, consent, and data governance are maintained across all interactions.

# 3. Testing Scope

## In Scope

### Core Platform

- Authentication.

- User onboarding.

- AI conversation engine.

- Voice interaction.

- Memory graph management.

- Financial timeline.

- Relationship intelligence.

- Business card scanning.

- Document intelligence.

- Gmail integration.

- Google Contacts integration.

- Google Calendar integration.

- Notification engine.

- Integration management.

- Account Aggregator integration (future).

- ULI ecosystem integration (future).

## Out of Scope

- Direct loan execution.

- Trading execution.

- Payment processing.

- External banking platform internal functionality.

- Third-party service outages.

# 4. Functional Test Scenarios

## Module: Authentication & Onboarding

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| AUTH-001 | New user registration | User account created successfully. |
| AUTH-002 | Google login | User authenticated via OAuth. |
| AUTH-003 | Logout and re-login | Session restored correctly. |
| AUTH-004 | Consent screen acceptance | Permissions stored successfully. |
| AUTH-005 | Consent revocation | Connected integration disabled. |

## Module: Gmail Intelligence

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| GML-001 | Connect Gmail account | Gmail linked successfully. |
| GML-002 | Import financial emails | Financial emails detected and categorized. |
| GML-003 | Detect credit card statement | Timeline event created. |
| GML-004 | Detect insurance renewal | Reminder generated. |
| GML-005 | Detect salary credit email | Financial event logged. |
| GML-006 | AI answers based on email | Response references retrieved email context. |

## Module: Business Card Intelligence

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| BC-001 | Scan physical business card | OCR extracts information successfully. |
| BC-002 | Duplicate card scanned | Existing contact updated without duplication. |
| BC-003 | Link card to Gmail interactions | Relationship graph updated. |
| BC-004 | AI summarizes contact history | Summary generated correctly. |
| BC-005 | Search contact by company | Correct contact retrieved. |

## Module: Relationship Intelligence

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| REL-001 | View relationship timeline | Timeline displays interactions chronologically. |
| REL-002 | AI suggests follow-up | Relevant reminder generated. |
| REL-003 | Search relationship history | AI retrieves correct memories. |
| REL-004 | Merge email and business card identity | Single unified profile created. |
| REL-005 | Generate AI relationship summary | Summary reflects actual stored interactions. |

## Module: Financial Intelligence

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| FIN-001 | Upload bank statement | Document processed successfully. |
| FIN-002 | Upload credit report | AI extracts financial information. |
| FIN-003 | AI explains financial change | Explanation grounded in uploaded data. |
| FIN-004 | Generate financial timeline | Timeline accurately reflects events. |
| FIN-005 | AI daily financial briefing | Summary generated correctly. |
| FIN-006 | Detect duplicate financial event | Duplicate suppressed automatically. |

## Module: Document Intelligence

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| DOC-001 | Upload PDF document | Document stored and indexed. |
| DOC-002 | AI summarizes uploaded document | Summary generated successfully. |
| DOC-003 | Ask question about document | AI retrieves correct answer. |
| DOC-004 | Extract important dates | Dates identified accurately. |
| DOC-005 | Link document to memory graph | Entity relationships established. |

## Module: AI Conversation Engine

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| AI-001 | Ask AI about financial obligations | AI returns grounded response. |
| AI-002 | Ask AI about relationship history | AI retrieves memory correctly. |
| AI-003 | Continue multi-turn conversation | Context retained correctly. |
| AI-004 | Switch between voice and text | Conversation continuity maintained. |
| AI-005 | AI references uploaded document | Correct source utilized. |

## Module: Notifications & AI Briefings

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| NTF-001 | Generate daily briefing | Personalized summary created. |
| NTF-002 | Trigger insurance reminder | Notification delivered. |
| NTF-003 | Trigger follow-up reminder | Reminder generated correctly. |
| NTF-004 | Weekly digest generation | Weekly summary available. |
| NTF-005 | Duplicate notification suppression | User receives only one alert. |

## Module: Future Financial Integrations

### Account Aggregator (AA)

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| AA-001 | Initiate consent flow | Consent request generated. |
| AA-002 | User grants consent | Account linked successfully. |
| AA-003 | Financial data synchronization | Data imported into memory graph. |
| AA-004 | Consent revoked | Data access disabled. |

### Unified Lending Interface (ULI)

| Test ID | Scenario | Expected Result |
| --- | --- | --- |
| ULI-001 | Connect ULI-enabled service | Connection established. |
| ULI-002 | Import lending event | Timeline updated. |
| ULI-003 | AI explains lending communication | AI generates contextual explanation. |
| ULI-004 | Failed synchronization | Error logged and user informed. |

# 5. AI Quality Assurance

## AI Grounding Validation

Every AI response must be validated against:

- Gmail context.

- Memory graph.

- Uploaded documents.

- Relationship data.

- Financial timeline.

- Connected financial integrations.

The AI should never generate unsupported facts.

## Hallucination Testing

### Scenario

User asks:

“Did I receive an email from HDFC yesterday?”

### Expected Result

- If email exists: AI answers with source-backed response.

- If email does not exist: AI clearly states no evidence was found.

## Memory Consistency Testing

Validate:

- AI remembers prior conversations.

- AI recalls previous interactions.

- AI does not contradict earlier stored information.

- Duplicate entities are merged correctly.

## Financial Reasoning Validation

The AI should:

- Explain available information.

- Summarize financial documents.

- Highlight patterns.

- Suggest possible next actions.

The AI should NOT:

- Guarantee loan approvals.

- Recommend specific stock purchases.

- Fabricate financial analysis without supporting data.

- Execute transactions.

# 6. Performance Testing

| Metric | Target |
| --- | --- |
| App Startup Time | < 3 seconds |
| AI Response Time | < 3 seconds |
| Voice Response Latency | < 2 seconds |
| Document Processing | < 10 seconds |
| Business Card OCR | < 5 seconds |
| Gmail Synchronization | < 60 seconds |
| Search Across Memory Graph | < 2 seconds |

# 7. Security & Privacy Testing

## Authentication

- Session expiry.

- OAuth validation.

- Unauthorized access prevention.

## Data Security

- Encryption at rest.

- Encryption in transit.

- Sensitive data masking.

- Secure token storage.

## Consent Management

- Permission requests logged.

- Consent revocation functional.

- User data deletion supported.

- Export functionality validated.

## External Integration Security

- Gmail OAuth token refresh.

- API key management.

- Secure webhook validation.

- Integration failure recovery.

# 8. User Acceptance Testing (UAT)

## UAT Scenario 1 — Daily Companion

User Story

As a user, I want to ask Meenakshi what I need to know today.

Expected Outcome
 AI summarizes:

- Financial obligations.

- Important emails.

- Pending follow-ups.

- Upcoming meetings.

- AI recommendations.

## UAT Scenario 2 — Financial Clarity

User Story

As a user, I want Meenakshi to explain my recent financial activity.

Expected Outcome
 AI references:

- Gmail.

- Uploaded financial documents.

- Timeline events.

- Connected financial data.

## UAT Scenario 3 — Relationship Memory

User Story

As a user, I want to remember who I met and what we discussed.

Expected Outcome
 AI retrieves:

- Business card.

- Email interactions.

- Calendar events.

- AI notes.

- Follow-up status.

## UAT Scenario 4 — Unified Memory Search

User Story

As a user, I want to search across my entire digital memory.

Expected Outcome
 AI returns a unified result combining:

- Emails.

- Documents.

- Contacts.

- Business cards.

- Conversations.

- Financial records.

# 9. Release Strategy

## Phase 1 — Internal Alpha

Audience

- Straw Labs Team.

- Internal testers.

Features

- AI conversation.

- Gmail integration.

- Business card scanner.

- Basic memory graph.

- Document upload.

## Phase 2 — Closed Beta

Audience

- Selected founders.

- Financial professionals.

- Early adopters.

Features

- Relationship intelligence.

- Financial timeline.

- Daily AI briefings.

- Voice interaction.

- Document intelligence.

## Phase 3 — Public Launch

Audience

- Consumers.

- Founders.

- Professionals.

Features

- Full AI memory experience.

- Financial reasoning.

- Mobile and web applications.

- Notification engine.

- Advanced search.

## Phase 4 — Connected Financial Ecosystem

Features

- Account Aggregator integrations.

- ULI ecosystem integrations.

- Credit bureau connectivity.

- Banking and NBFC connectors.

- Enterprise APIs.

# 10. AI Agent Development Guidelines

## Agent Responsibilities

### Memory Agent

- Maintain persistent memory graph.

- Merge duplicate entities.

- Retrieve historical context.

### Financial Agent

- Understand financial events.

- Explain timelines.

- Generate financial summaries.

### Relationship Agent

- Build relationship graph.

- Track interactions.

- Suggest follow-ups.

### Document Agent

- Parse uploaded files.

- Extract entities.

- Support conversational Q&A.

### Notification Agent

- Generate AI briefings.

- Prioritize reminders.

- Manage proactive alerts.

## AI Safety Principles

- Always ground responses in retrieved data.

- Never fabricate financial facts.

- Respect user privacy and consent.

- Clearly distinguish facts from AI inferences.

- Avoid regulated financial advice.

- Allow user correction and memory editing.

# 11. Success Criteria

| Category | KPI |
| --- | --- |
| AI Accuracy | >95% grounded responses |
| Memory Consistency | >95% entity linkage accuracy |
| Gmail Classification | >95% financial email accuracy |
| OCR Accuracy | >90% business card extraction |
| User Satisfaction | 4.7+/5 |
| Daily Briefing Engagement | >60% open rate |
| AI Response Time | <3 seconds |
| Critical Bugs at Release | 0 |

# 12. Go-Live Checklist

## Product

- Mobile application stable.

- Web workspace stable.

- AI conversation engine operational.

- Memory graph validated.

- Document intelligence tested.

## Integrations

- Gmail integration verified.

- Google Contacts integration verified.

- Google Calendar integration verified.

- Business card OCR validated.

- Future AA/ULI integration architecture completed.

## AI Validation

- Hallucination tests passed.

- Grounding tests passed.

- Financial explanation tests passed.

- Relationship memory tests passed.

## Security

- OAuth security validated.

- Consent flows verified.

- Data encryption enabled.

- User data export and deletion tested.

# Release Vision Statement

Meenakshi is not simply another application launch. It is the launch of an AI-native personal memory and financial reasoning platform that combines conversations, relationships, documents, and connected financial infrastructure into a single intelligent companion that remembers what matters and helps users make better decisions every day.